AI Dungeon Master

Product Roadmap & Backlog

A D&D 5e AI-powered tabletop companion  ·  Updated April 2026  ·  Sprint 4 Starting

# 1. Product Overview

A web application that serves as an AI Dungeon Master for a party of 3–4 players using D&D 5th Edition rules. The DM screen runs on a single PC; players join via mobile devices to see their character sheets update in real time. The AI (powered by Claude) handles narration, rules enforcement, NPC behavior, and combat.

Launch scenario: The Wild Sheep Chase (Winghorn Press) — a free, well-documented 3–4 hour one-shot ideal for new players. It serves as the test bed for all app features before multi-scenario support is added.

## Tech Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js 16 + React + Tailwind CSS | Single repo, App Router, API routes, fast Vercel deploy |
| Database | Supabase (Postgres) | Game state, characters, sessions, event log |
| Real-time Sync | Supabase Realtime | Mobile character sheets update live — HP, conditions, death saves |
| AI DM Brain | Anthropic Claude API (claude-sonnet-4-6) | Narration, rules engine, NPC logic, combat — with prompt caching |
| Dice Engine | Deterministic JS (crypto.getRandomValues) | lib/dice.ts — fast, auditable, reproducible rolls |
| Deployment | Vercel + Supabase Cloud | Zero-ops, auto-deploy from main branch, single prod env (no staging) |

# 2. Sprint Status Overview

| Sprint | Goal | Weeks | Points | Status |
| --- | --- | --- | --- | --- |
| Sprint 1 | The Foundation — DM screen, AI narration, persistence | Wks 1–2 | 34 pts | ✓ COMPLETE |
| Sprint 2 | Sessions, Players & Characters — mobile sheets, char creator | Wks 3–4 | 42 pts | ✓ COMPLETE |
| Sprint 3 | Combat Engine — initiative, rolls, death saves, conditions | Wks 5–6 | 45 pts | ✓ COMPLETE |
| Sprint 4 | Gameplay Polish — UX fixes from first playtests, narrative depth | Wks 7–8 | ~35 pts | ▶ IN PROGRESS |
| Sprint 5 | Campaign & Progression — XP, leveling, inventory, session resume | Wks 9–11 | ~40 pts | Planned |
| Sprint 6 | Voice Input — speech-to-text, TTS narration, mobile roll prompts | Wks 12–14 | 28 pts | Planned |
| Sprint 7 | Polish, AI Images & Multi-scenario | Wks 15+ | ~30 pts | TBD |

# 3. Completed Sprints

## Sprint 1 · Weeks 1–2 · The Foundation  ✓ COMPLETE

Goal: A working DM screen where a player can type an action and receive AI narration, grounded in the Wild Sheep Chase scenario. Infrastructure deployed.

| ID | User Story | Pts | Status |
| --- | --- | --- | --- |
| INF-01 | ✓ Scaffold Next.js 16 + Tailwind CSS + ESLint + TypeScript + Vercel pipeline | 5 | Done |
| INF-02 | ✓ Supabase project, env vars, client wired into Next.js | 2 | Done |
| INF-03 | ✓ DB schema — sessions, characters, game_state, event_log with FK and RLS | 3 | Done |
| AI-01 | ✓ /api/dm-action route — player input → Claude API → structured JSON (SSE streaming) | 5 | Done |
| AI-02 | ✓ Wild Sheep Chase DM system prompt — NPC roster, locations, narrator persona | 5 | Done |
| AI-03 | ✓ Zod schema for AI response JSON (narration, actions_required, state_changes, dm_rolls) | 3 | Done |
| DM-01 | ✓ DM screen at / — scrolling narration log, text input, submit, full round-trip | 5 | Done |
| DM-02 | ✓ Loading state + SSE token streaming with typewriter animation | 3 | Done |
| DM-03 | ✓ Persist each exchange to event_log; survives page refresh | 3 | Done |

Also shipped beyond original scope:

- Prompt caching (ephemeral cache on system prompt) to reduce API costs

- Full JSON history — prior turns passed as complete JSON assistant messages (not just narration text) to prevent Claude drifting from schema after turn 2–3

## Sprint 2 · Weeks 3–4 · Sessions, Players & Characters  ✓ COMPLETE

Goal: 4 players can join a named session, create a character, and see their sheet update in real time.

| ID | User Story | Pts | Status |
| --- | --- | --- | --- |
| SES-01 | ✓ Host creates a named session from DM screen; written to sessions table | 3 | Done |
| SES-02 | ✓ /join page — list of active sessions; player taps session name | 3 | Done |
| SES-03 | ✓ Session slot picker — 4 slots; player claims slot; QR code join flow | 3 | Done |
| SES-04 | ✓ Session state (lobby/active) managed by DM; game state persisted to DB | 3 | Done |
| CHR-01 | ✓ Step 1 — Class picker: Fighter, Cleric, Rogue, Wizard with card UI | 3 | Done |
| CHR-02 | ✓ Step 2 — Race picker: Human, Elf, Dwarf, Halfling; racial bonuses auto-applied | 2 | Done |
| CHR-03 | ✓ Step 3 — Stat assignment: +/- swap UI pre-loaded with class archetype defaults | 3 | Done |
| CHR-04 | ✓ Step 4 — Name entry + character saved to DB | 2 | Done |
| CHR-05 | ✓ Full 5e character computed on save (HP, AC, saves, skills, equipment, spell list) | 5 | Done |
| MOB-01 | ✓ Mobile character sheet /player/[id] — HP bar, AC, stats, saves, skills, equipment | 5 | Done |
| MOB-02 | ✓ Supabase Realtime on character sheet — HP, conditions, death saves update live | 5 | Done |
| MOB-03 | ✓ Party overview sidebar on DM screen — HP bars, conditions per character | 5 | Done |

Also shipped beyond original scope:

- Adventure name dropdown replacing text field — "The Wild Sheep Chase" and "Random Encounter (Combat Test)"

- Random Encounter auto-trigger — fires self-contained combat prompt on session load (no characters needed)

- Stat adjuster uses +/- swap from class archetype defaults (house rule; Sprint 4 backlog has UX copy to explain this)

## Sprint 3 · Weeks 5–6 · Combat Engine  ✓ COMPLETE

Goal: Full 5e combat from start to finish — initiative, turns, attacks, saving throws, conditions, death saves — managed by the AI DM.

| ID | User Story | Pts | Status |
| --- | --- | --- | --- |
| CMB-01 | ✓ Combat trigger; players roll own initiative via roll prompts; DM rolls enemies | 3 | Done |
| CMB-02 | ✓ Initiative tracker on DM sidebar — HP bar, conditions, current turn highlighted | 5 | Done |
| CMB-03 | ✓ Turn progression managed by AI narration; round counter in combat_state | 2 | Done |
| CMB-04 | ✓ lib/dice.ts — d4–d100, advantage/disadvantage, modifiers, crits (crypto.getRandomValues) | 3 | Done |
| CMB-05 | ✓ Roll prompt modal on DM screen — typewriter completes first, then modal appears | 5 | Done |
| CMB-06 | ✓ NPC rolls handled by AI in dm_rolls array; fed back as context | 3 | Done |
| CMB-07 | ✓ Action economy: action/bonus action/reaction tracked via state_changes; AI enforces | 3 | Done |
| CMB-08 | ✓ 5e conditions tracked in character state and shown as badges on sheet and sidebar | 5 | Done |
| CMB-09 | ✓ Death saves: d20 rolls on mobile when HP = 0; 3 successes = stable, 3 fails = dead | 5 | Done |
| CMB-10 | ✓ Combat end: AI sets active: false; transitions back to exploration mode | 3 | Done |
| CMB-11 | ✓ Concentration flagged in state; AI prompts CON save on damage | 3 | Done |
| CMB-12 | ✓ Spell slots shown on mobile sheet; decremented via state_changes | 5 | Done |

Also shipped beyond original scope (from first playtests):

- Bug bash from first full playtest session — 14 fixes committed in single session

- Drunkenness tracking: drinks_consumed state per character; tolerance thresholds; Buzzed/Drunk/Hammered levels with mechanical effects; shown as icon on party sidebar

- "In the Scene" sidebar hides during active combat — avoids duplicate character listings

- Restart Encounter button for Random Encounter mode

- WSC auto-starts tavern scene on session load — no "start" command needed

- Cursor auto-focuses text input after character selection

- Prompt: collect all initiative rolls before narrating order

- Prompt: roll modal instruction — stop narration at decision point, do not resolve before roll

- Prompt: social interactions (flirt, persuade, deceive) trigger skill roll requests

- Prompt: NPC only added to scene sidebar after introduction in narration

- Prompt: split-party position tracking per character

- Prompt: metaphor frequency dialed back; plain description preferred

- Prompt: spoiler protection — never reveal archmage identity before player discovery

# 4. Sprint 4 · Weeks 7–8 · Gameplay Polish  ▶ ACTIVE

Goal: The game feels complete and polished for a real friend group session. Roll modifiers shown in narration, mobile combat actions visible, session persistence works across weeks, and narrative depth is consistent.

Legend:

- NEW = not in original roadmap; added from playtest feedback

- CARRIED = was in original Sprint 4 roadmap

| ID | User Story | Pts | Status |
| --- | --- | --- | --- |
| POL-01 | [NEW] Roll modifier display in narration — "you rolled 12, +2 DEX = 14, that hits" — friendly for new players | 2 | Pending |
| POL-02 | [NEW] Spell / action reference panel on mobile during combat — available spells, range, action cost | 5 | Pending |
| POL-03 | [NEW] Pop-up clarification when player action is ambiguous (wrong character, unclear intent) — does not interrupt narrative | 3 | Pending |
| POL-04 | [NEW] DM checks in with inactive player after N turns — ask in narration what they are doing | 2 | Pending |
| POL-05 | [NEW] Stat adjuster UX copy — explain +/- swaps standard array values (not free points); note odd numbers give same modifier as even below | 1 | Pending |
| PER-01 | ~ [CARRIED] Auto-save: full game state saved every turn and on End Session (already partially done — verify completeness) | 3 | Partial |
| PER-02 | [CARRIED] Resume flow: DM reopens session; full event log + game state re-injected into Claude context for coherent narration | 5 | Pending |
| PER-03 | [CARRIED] Session history view on DM screen — scrollable prior session log with timestamps | 3 | Pending |
| XP-01 | [CARRIED] AI awards XP after combat and milestones; DM can manually adjust | 3 | Pending |
| XP-02 | [CARRIED] Level-up flow on mobile: notification when XP threshold reached; guided HP roll + new features | 5 | Pending |
| XP-03 | [CARRIED] 5e level-up rules per class: HP, ability score improvements at 4/8/12, class feature unlocks | 5 | Pending |
| INV-01 | [CARRIED] AI awards loot in narration; structured item data written to character inventory in DB | 3 | Pending |
| INV-02 | [CARRIED] Mobile inventory panel — items with weight, value, description; use/equip with stat effect applied | 4 | Pending |

# 5. Future Sprints

## Sprint 5 · Weeks 9–11 · Notebook, Voice & Multi-player Polish

Goal: Players can speak actions aloud. A notebook system lets them click names/locations in narration to save notes. Multi-player balance (inactive player check-ins) feels natural.

| ID | User Story | Pts | Status |
| --- | --- | --- | --- |
| NB-01 | [NEW] Notebook system — names and locations in narration rendered as clickable blue links; click adds to a notebook panel; already-saved items shown in light gray | 5 | Pending |
| NB-02 | [NEW] Notebook panel on DM screen — list of saved names/locations with short notes; DM can edit | 3 | Pending |
| VOI-01 | Web Speech API on DM screen; always-on listening with mic toggle; transcription shown before submit | 5 | Pending |
| VOI-02 | Player identification via voice — DM assigns speaker or player says character name | 5 | Pending |
| VOI-03 | Push-to-talk fallback; visual waveform indicator | 3 | Pending |
| VOI-04 | TTS for DM narration — Web Speech API or ElevenLabs; configurable voice | 5 | Pending |
| VOI-05 | Auto-read toggle — narration read aloud after each AI response | 3 | Pending |
| MOB-04 | Mobile roll prompts — when AI requests a roll, dice prompt appears on relevant player mobile; result feeds back to DM screen | 5 | Pending |
| MOB-05 | Visual dice roll animation on mobile; haptic feedback on submit | 2 | Pending |

## Sprint 6 · Weeks 12+ · Polish, Images & Multi-Scenario

Goal: App is ready for friends to use. Visually polished, error-resilient, optionally enriched with AI scene images. Multi-scenario opens the game beyond Wild Sheep Chase.

| ID | User Story | Pts | Status |
| --- | --- | --- | --- |
| IMG-01 | AI scene image at major narrative moments — displayed full-width on DM screen | 3 | Pending |
| IMG-02 | Character portrait generated during creation — shown on mobile sheet header | 3 | Pending |
| SCN-01 | Scenario selection on session creation; Wild Sheep Chase default; extensible for new adventures | 5 | Pending |
| SCN-02 | DM generates homebrew scenario by describing premise; AI builds scenario data as reusable template | 8 | Pending |
| XXX-01 | [FUTURE] Adult/mature content mode — for private sessions; requires Anthropic API usage policy compliance; design TBD | 0 | Pending |
| SEC-01 | Passphrase protection on session join page — keeps it private before sharing | 2 | Pending |
| POL-10 | Error handling — graceful fallbacks for Claude API failures, Supabase disconnects, mid-session network drops | 3 | Pending |
| POL-11 | API cost monitoring — token usage per session; alert DM if approaching budget | 2 | Pending |

# 6. Architecture & Key File Reference

This section is written for Claude Code sessions. Reference it at the start of each session for current system state.

## AI Response Schema

Every Claude call returns structured JSON. Validated with Zod at lib/schemas/dm-response.ts.

{ "narration": "...", "actions_required": [...], "state_changes": [...], "dm_rolls": [...], "combat_state": { "active": bool, "round": int, "initiative": [...] }, "pending_roll": {...} }

## Key Files

| File | Purpose |
| --- | --- |
| app/page.tsx | DM screen — main game UI, session/log/combat state, typewriter, roll modal, sidebar |
| app/api/dm-action/route.ts | Claude API call — builds messages, streams SSE, parses response, applies state changes. max_tokens: 4096 |
| lib/prompts/wild-sheep-chase.ts | Full system prompt — narrator persona, adventure lore, all rules instructions, combat, rolls, drunkenness, spoiler protection |
| lib/schemas/dm-response.ts | Zod schema + parseDMResponse() helper — validates all AI responses at runtime |
| lib/dice.ts | Deterministic dice engine — rollDie, roll(NdS), rollCheck, rollDamage |
| lib/db/apply-state-changes.ts | Applies state_changes array to DB — routes to game_state or characters table by field name |
| lib/db/event-log.ts | getEventLog / appendEventLog — last 6 entries used as Claude conversation history |
| lib/db/game-state.ts | getGameState — returns full game_state JSONB for current session |
| app/character-create/page.tsx | 4-step character creation — class, race, stat adjuster (+/- swap with archetype defaults), name |
| app/player/[id]/page.tsx | Mobile character sheet — live via Supabase Realtime; death saves UI when HP=0 |
| supabase/migrations/ | 3 migration files — initial schema, Sprint 2 additions, Sprint 3 combat fields (combat_state, pending_roll, death saves, action economy, drunkenness) |

## Database Schema Highlights

| Table | Key Fields | Notes |
| --- | --- | --- |
| sessions | id, name, status, join_token, player_count | status: lobby ¦ active ¦ paused ¦ ended |
| game_state | session_id, state JSONB, combat_state JSONB, pending_roll JSONB | combat_state holds initiative array; pending_roll holds queued roll prompt |
| characters | session_id, slot, name, class, race, stats, hp, max_hp, conditions, drinks_consumed, tolerance_threshold, death saves, action economy | tolerance_threshold is hidden from players; used for drunkenness level calculation |
| event_log | session_id, player_input, ai_response JSONB, created_at | Last 6 entries passed to Claude as conversation history (full JSON, not just narration) |

## Important Implementation Notes

- Next.js version is 16 — breaking changes from v14. Read node_modules/next/dist/docs/ before writing any Next.js code.

- Claude history: always pass ai_response as JSON.stringify(entry.ai_response) — NOT just the narration text. Narration-only history causes Claude to drift from JSON schema after 2–3 turns.

- Drunkenness: tolerance_threshold is a hidden character attribute (1–9). Never mention it in narration. drinks_consumed is the running count. Compare to threshold multiples for Buzzed/Drunk/Hammered levels.

- Roll modal timing: pendingRoll is stored in typewriterRef.pendingRoll and fired only after typewriter completes its last character. Do not call setPendingRoll directly from the done handler.

- Production is the only environment (no staging). Push to main = live immediately via Vercel auto-deploy.

- Prompt caching: system prompt uses cache_control: ephemeral. 5-min TTL. Token efficiency matters.

- Repo: https://github.com/fvitak/SpringRidgeDnD  |  Deploy: https://spring-ridge-dnd.vercel.app

AI Dungeon Master  ·  Confidential  ·  April 2026  ·  Sprint 4 Active